|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Date Range** | **Activities / Tasks** | **Expected Output** |
| **Week 1** | **Oct 10 – Oct 13** | • Kickoff meeting and review of current system• Gather enhancement requirements• Identify system issues and improvement areas• Finalize enhancement scope and priorities | System enhancement plan and list of approved features |
| **Week 2** | **Oct 14 – Oct 20** | • System design enhancement• Update database structure (if needed)• UI/UX improvement design• Prepare wireframes or prototypes | Updated system design and prototype screens |
| **Week 3** | **Oct 21 – Oct 27** | • Start coding system enhancements• Implement frontend and backend updates• Integrate new features• Conduct unit testing for modified modules | Enhanced system with new/updated functionalities |
| **Week 4** | **Oct 28 – Nov 3** | • Conduct system integration testing• Fix bugs and optimize performance• Prepare documentation and user manual updates | Tested and optimized enhanced system |
| **Week 5** | **Nov 4 – Nov 8** | • User acceptance testing (UAT)• Gather user feedback• Final revisions and deployment preparation• Final presentation or turnover | Fully enhanced system ready for deployment |